# Software Requirements Specification (SRS)

Document Version: 1.0
Project Name: Web-Based To-Do Application
Prepared by:  Hosam Mohammad
Date: 19-2-2025

## 1. Introduction

1.1 Purpose

The purpose of this document is to define the requirements for a web-based To-Do application that allows users to create, manage, and organize todos efficiently. This document will serve as a guide for developers, designers, testers, and stakeholders during the development process.

1.2 Scope

The Web-Based To-Do Application will provide users with a simple and intuitive interface to:

- Create, update, and delete todos.

- Mark todos as completed.

- Access todos from any device with a web browser.

The application will be accessible via a web browser and will not require any installation.

## 2. Overall Description

2.1 Product Perspective

The To-Do application is a standalone web application that will be hosted on a cloud server. It will be accessible via modern web browsers (e.g., Chrome, Firefox, Safari, Edge).

2.2 User Classes

- End Users: Individuals who will use the application to manage their todos.

2.3 Operating Environment

- Frontend: HTML, CSS, JavaScript Next.js or Vue.js recommended).

- Backend: Node.js or Next.js.

- Database: PostgreSQL, MySQL, or MongoDB.

- Hosting: Containerized on cloud-based hosting (e.g., AWS, Heroku, or DigitalOcean) behind an nginx proxy manager.

2.4 Design and Implementation Constraints

- The application must be responsive and work on both desktop and mobile devices.

- The application must support modern web browsers.

- Data must be securely stored and transmitted (HTTPS).

## 3. System Features

3.1 User Authentication

- Users can create an account using an email address and password.

- Password must be between 3  and 10 characters in length.

- Users can log in and log out of their accounts.

- Password reset functionality will be available.

3.2 Todo Management

- Users can create new todos with the following attributes:

  - Title (required)

- Users can edit or delete existing todos.

3.4 User Interface

- The interface will be clean, intuitive, and responsive.

- Todos will be displayed in a list.

## 4. Functional Requirements

| ID | Requirement | Description |
| --- | --- | --- |
| FR-1 | User Registration | Users can create an account. |
| FR-2 | User Login/Logout | Users can log in and log out of their accounts. |
| FR-3 | Create Todo | Users can create a new todo with a title, description, due date, and priority. |
| FR-4 | Edit Todo | Users can edit an existing todo. |
| FR-5 | Delete Todo | Users can delete a todo. |
| FR-6 | Mark Todo as Completed | Users can mark a todo as completed. |
| FR-7 | Filter Todos | Users can filter todos by due date, priority, or completion status. |
| FR-8 | Search Todos | Users can search for todos by title or description. |
| FR-9 | Set Reminders | Users can set reminders for todos with due dates. |
| FR-10 | Organize Todos | Users can organize todos into categories or projects. |

## 5. Non-Functional Requirements

| ID | Requirement | Description |
| --- | --- | --- |
| NFR-1 | Performance | The application should load in under 3 seconds. |
| NFR-2 | Scalability | The application should support up to 10,000 concurrent users. |
| NFR-3 | Security | User data must be encrypted during transmission and storage. |
| NFR-4 | Availability | The application should have 99.9% uptime. |
| NFR-5 | Usability | The application should be intuitive and easy to use. |
| NFR-6 | Compatibility | The application should work on all major web browsers. |

## 6. External Interface Requirements

6.1 User Interfaces

- Home Page: Displays a list of todos and options to create new todos.

- Todo Details Page: Displays detailed information about a todo.

- Login/Register Page: Allows users to log in or create an account.

6.2 Hardware Interfaces

- The application will run on standard web servers and cloud hosting platforms.

6.3 Software Interfaces

- Frontend: HTML, CSS, JavaScript.

- Backend: RESTful API for communication between frontend and backend.

- Database: SQL or NoSQL database for storing user data and todos.

6.4 Communication Interfaces

- The application will use HTTPS for secure communication.

## 7. Other Non-Functional Requirements

7.1 Performance Requirements

- The application should handle up to 10,000 concurrent users without performance degradation.

7.2 Security Requirements

- User passwords must be hashed and salted before storage.

- The application must use HTTPS to encrypt data in transit.

7.3 Maintainability

- The codebase should be well-documented and follow best practices for readability and scalability.

## 8. Appendices

8.1 Glossary

- Todo: A single to-do item with a title, description, due date, and priority.

- Category/Project: A group of related todos.

- Reminder: A notification to alert the user about an upcoming todo.

8.2 References

- https://www.blazemeter.com/blog/selenium-github

This SRS document provides a comprehensive overview of the requirements for the Web-Based To-Do Application. It can be further refined based on stakeholder feedback and project-specific needs.

# Sprint Breakdown for the Web-Based To-Do Application

## Sprint 0: Preparation

Duration: 1 week
Objective: Set up the project, define requirements, and prepare the testing environment.

Activities:

- Requirement Gathering:

  - Define user stories and acceptance criteria.

  - Prioritize features for the MVP.

- Test Planning:

  - Create a high-level test plan.

  - Identify testing tools and frameworks.

- Environment Setup:

  - Set up development, and test environments.

  - Configure CI/CD pipelines (e.g., Jenkins, GitHub Actions).

- Test Case Design:

  - Draft test cases for core features (e.g., user registration, todo creation).

## Sprint 1: User Authentication

Duration: 2 weeks
Objective: Implement and test user registration and login functionality.

Features Delivered:

- User registration (email and password).

- User login and logout.

- Password recovery.

Testing Activities:

- Unit Testing:

  - Test backend logic for user registration and authentication.

- Integration Testing:

  - Test API endpoints for user registration and login.

- System Testing:

  - Test end-to-end workflows for registration, login, and password recovery.

- Defect Reporting:

  - Log and prioritize defects in the tracking tool.

## Sprint 2: Todo Management

Duration: 2 weeks
Objective: Implement and test core todo management features.

Features Delivered:

- Create, edit, and delete todos.

- Mark todos as completed.

Testing Activities:

- Unit Testing:

  - Test backend logic for todo creation, editing, and deletion.

- Integration Testing:

  - Test API endpoints for todo management.

- System Testing:

  - Test end-to-end workflows for todo creation, editing, and deletion.

- Regression Testing:

  - Ensure user authentication features are not broken.

## Sprint 3: User Interface and Usability

Duration: 2 weeks
Objective: Finalize the user interface and ensure usability.

Features Delivered:

- Clean and intuitive UI design.

- Responsive design for desktop and mobile devices.

- Light and dark theme support.

Testing Activities:

- UI Testing:

  - Test the application on different devices and browsers.

- Usability Testing:

  - Conduct usability tests with real users.

- Accessibility Testing:

  - Ensure the application is accessible to users with disabilities.

- Regression Testing:

  - Ensure all previous features are not broken.

## Sprint 4: Final Testing and Release

Duration: 2 weeks
Objective: Conduct final testing and prepare for release.

Activities:

- User Acceptance Testing (UAT):

  - Validate the application against business requirements.

- Performance Testing:

  - Test the application under load to ensure it meets performance requirements.

- Security Testing:

  - Verify that user data is securely stored and transmitted.

- Bug Fixing:

  - Address any critical defects identified during UAT.

- Release Preparation:

  - Prepare release notes and documentation.

  - Deploy the application to the production environment.

## Summary of Sprints

| Sprint | Focus Area | Key Deliverables |
| --- | --- | --- |
| Sprint 0 | Preparation | Test plan, environment setup, test case design. |
| Sprint 1 | User Authentication | User registration, login, password recovery. |
| Sprint 2 | Todo Management | Create, edit, delete, and mark todos as completed. |
| Sprint 3 | Todo Organization and Filtering | Organize todos, filter todos, search todos. |
| Sprint 4 | Notifications and Reminders | Set reminders, display notifications, send email reminders. |
| Sprint 5 | User Interface and Usability | Clean and responsive UI, light/dark themes. |
| Sprint 6 | Final Testing and Release | UAT, performance testing, security testing, bug fixing, and release preparation. |

This sprint breakdown ensures that the Web-Based To-Do Application is developed and tested incrementally, with a focus on delivering value to the end-user in each sprint. Let me know if you need further adjustments or details!

# User stories

## Sprint 0: Preparation

User Stories and Test Cases with Acceptance Criteria:

- As a product owner, I want to define user stories and acceptance criteria so that development aligns with business needs.

  - Acceptance Criteria:

    - All user stories must cover core features.

    - Acceptance criteria must be clearly defined and agreed upon.

  - Test Cases:

    - Verify that user stories and acceptance criteria cover all key features.

    - Ensure acceptance criteria align with business requirements.

- As a tester, I want to create a high-level test plan so that testing activities are well-structured.

  - Acceptance Criteria:

    - Test plan includes unit, integration, system, and regression testing.

  - Test Cases:

    - Validate that the test plan includes all necessary testing phases.

    - Ensure traceability between test cases and requirements.

## Sprint 1: User Authentication

- As a user, I want to register with my email and password so that I can create an account.

  - Acceptance Criteria:

    - User must provide a valid email and password.

    - Passwords must be securely stored.

  - Test Cases:

    - Verify registration with a valid email and password.

    - Validate error messages for invalid email formats.

    - Ensure password hashing and storage security.

- As a user, I want to log in using my credentials so that I can access my todos.

  - Acceptance Criteria:

    - Login should be successful with correct credentials.

    - Incorrect credentials should trigger an appropriate error message.

  - Test Cases:

    - Test successful login with correct credentials.

    - Verify login fails with incorrect credentials.

- As a user, I want to recover my password so that I can regain access if I forget it.

  - Acceptance Criteria:

    - User should receive a password reset email when requested.

    - Password reset should only work for registered emails.

  - Test Cases:

    - Test password recovery flow, including email verification.

    - Validate security of the reset link.

## Sprint 2: Todo Management

- As a user, I want to create a new todo item so that I can track tasks.

  - Acceptance Criteria:

    - User must provide a title for the todo.

    - Todo should be saved successfully.

  - Test Cases:

    - Verify that a new todo can be created with a title and description.

    - Ensure todos are persisted correctly.

- As a user, I want to edit a todo item so that I can update task details.

  - Acceptance Criteria:

    - User must be able to modify title and description.

  - Test Cases:

    - Ensure todos can be edited and updated correctly.

- As a user, I want to delete a todo item so that I can remove tasks I no longer need.

  - Acceptance Criteria:

    - Deleted todos should not be retrievable.

  - Test Cases:

    - Validate that deleting a todo removes it permanently.

## Sprint 3: User Interface and Usability

- As a user, I want a clean and intuitive UI so that I can navigate easily.

  - Acceptance Criteria:

    - UI should be user-friendly and accessible.

  - Test Cases:

    - Verify UI elements are correctly aligned and accessible.

- As a user, I want the application to be responsive so that it works on both desktop and mobile devices.

  - Acceptance Criteria:

    - Layout should adjust based on device type.

  - Test Cases:

    - Test responsiveness across different screen sizes and browsers.

## Sprint 4: Final Testing and Release

- As a business owner, I want to validate the application against business requirements so that it meets expectations.

  - Acceptance Criteria:

    - Application should function as per initial requirements.

  - Test Cases:

    - Conduct user acceptance testing to validate functionality.

- As a security analyst, I want to verify user data security so that user information is protected.

  - Acceptance Criteria:

    - Sensitive data should be encrypted.

  - Test Cases:

    - Verify security measures, including encryption and authentication mechanisms.

This structure ensures each sprint has clear user stories with well-defined acceptance criteria and corresponding test cases.

# Team members

محمد عباس مختار

-  01210616777

-  Mohamedabbas81@icloud.com

إبراهيم سمير إبراهيم محمد

-  01002571986

-  Ibrahimsamir87@outlook.com

أسماء الدالي

-  01128738125

-  asmaaeldaly94@gmail.com

حسام محمد علي البسيوني

-  01014124943

-  hosamelbasiony@gmail.com

Contents

Software Requirements Specification (SRS)	1

1. Introduction	1

2. Overall Description	1

3. System Features	2

4. Functional Requirements	3

5. Non-Functional Requirements	3

6. External Interface Requirements	4

7. Other Non-Functional Requirements	4

8. Appendices	5

Sprint Breakdown for the Web-Based To-Do Application	6

Sprint 0: Preparation	6

Sprint 1: User Authentication	6

Sprint 2: Todo Management	7

Sprint 3: User Interface and Usability	8

Sprint 4: Final Testing and Release	8

Summary of Sprints	9

User stories	10

Sprint 0: Preparation	10

Sprint 1: User Authentication	10

Sprint 2: Todo Management	11

Sprint 3: User Interface and Usability	12

Sprint 4: Final Testing and Release	13

Team members	14